Introduction to Software Engineering

Weekly Status Report

Software Engineering Department

Faculty of Information and Technology

University of Science

Table of Contents

1 Report Information	1

1.1 Task Status	1

1.2 Plan for Next Week	2

1.3 Issues and Risks	2

1.4 Meeting Minutes	3

1.5 Metrics	3

# Report Information

| Item | Value |
| --- | --- |
| Team | TPNSM |
| Week | 4 |
| Date of meeting | 28/OCT/2026 |
| Current phase / PA | PA2 |
| Prepared by | Lê Phụng Sơn |
| Overall status | Green |

## Task Status

| WBS / task | Owner | Planned finish | Status | % done | Notes |
| --- | --- | --- | --- | --- | --- |
| Write Functional Requirements (FR) & NFRs | Lê Phụng Sơn | 11/3/2026 | On going | 0 |  |
| Define domain rules & acceptance criteria | Nguyễn Võ Nhật Thuận | 11/3/2026 | On going | 0 |  |
| Draw Use Case Diagram | Dương Nguyên Nam | 11/3/2026 | On going | 0 |  |
| Write Detailed Use Case Specifications | Nguyễn Võ Nhật Thuận | 11/3/2026 | On going | 0 |  |
| Design Interactive Wireframes/Figma Mockups | Lai Phạm Như Phúc | 11/3/2026 | On going | 0 |  |
| Build Requirements Traceability Matrix | Trần Hoàng Khánh My | 11/3/2026 | On going | 0 |  |

## Plan for Next Week

| WBS / task | Owner | Planned finish |
| --- | --- | --- |
| Write Functional Requirements (FR) & NFRs | Lê Phụng Sơn | 11/3/2026 |
| Define domain rules & acceptance criteria | Nguyễn Võ Nhật Thuận | 11/3/2026 |
| Draw Use Case Diagram | Dương Nguyên Nam | 11/3/2026 |
| Write Detailed Use Case Specifications | Nguyễn Võ Nhật Thuận | 11/3/2026 |
| Design Interactive Wireframes/Figma Mockups | Lai Phạm Như Phúc | 11/3/2026 |
| Build Requirements Traceability Matrix | Trần Hoàng Khánh My | 11/3/2026 |
| Write Software Requirements Specification Introduction (Purpose and Scope + Glossary) | Lê Phụng Sơn | 11/3/2026 |
| Write Software Requirements Specification Problem Statement | Trần Hoàng Khánh My | 11/3/2026 |
| Write Software Requirements Specification Stakeholders | Dương Nguyên Nam | 11/3/2026 |
| Write Software Requirements Specification Use Case Model (Actors + Use Case List) | Dương Nguyên Nam | 11/3/2026 |

## Issues and Risks

| ID | Description | Impact | Action | Owner | Due |
| --- | --- | --- | --- | --- | --- |

## Meeting Minutes

| Member | Present | Done since last meeting | Next | Blockers |
| --- | --- | --- | --- | --- |
| Nguyễn Võ Nhật Thuận | yes |  | Define domain rules & acceptance criteria Write Detailed Use Case Specifications |  |
| Lê Phụng Sơn | yes |  | Write Functional Requirements (FR) & NFRs Write Software Requirements Specification Introduction (Purpose and Scope + Glossary) |  |
| Dương Nguyên Nam | yes |  | Draw Use Case Diagram Write Software Requirements Specification Stakeholders Write Software Requirements Specification Use Case Model (Actors + Use Case List) |  |
| Lai Phạm Như Phúc | yes |  | Design Interactive Wireframes/Figma Mockups |  |
| Trần Hoàng Khánh My | yes |  | Build Requirements Traceability Matrix Write Software Requirements Specification Problem Statement |  |

## Metrics

| Metric | This week | Total |
| --- | --- | --- |
| Tasks completed | 0 | 19 |
| Commits | 1 | 20 |
| Pull requests merged / reviewed | 1 | 3 |
| Open defects (PA5) |  |  |