Introduction to Software Engineering

Weekly Status Report

Software Engineering Department

Faculty of Information and Technology

University of Science

Table of Contents

1 Report Information	1

1.1 Task Status	1

1.2 Plan for Next Week	1

1.3 Issues and Risks	2

1.4 Meeting Minutes	2

1.5 Metrics	3

# Report Information

| Item | Value |
| --- | --- |
| Team | TPNSM |
| Week | 3 |
| Date of meeting | 21/OCT/2026 |
| Current phase / PA | PA1 |
| Prepared by | Lê Phụng Sơn |
| Overall status | Green |

## Task Status

| WBS / task | Owner | Planned finish | Status | % done | Notes |
| --- | --- | --- | --- | --- | --- |
| Fill Member Contribution Assessment | Sơn | 10/21/2026 | Done | 100 |  |
| Write Preliminary Problem Statement | Sơn | 10/21/2026 | Done | 100 |  |
| Write Product Position Statement | Nam | 10/21/2026 | Done | 100 |  |
| Write Stakeholders and Users | Nam | 10/21/2026 | Done | 100 |  |
| Write Scope and Key Features | Nam | 10/21/2026 | Done | 100 |  |
| Write Preliminary Architecture | My | 10/21/2026 | Done | 100 |  |
| Write Technology Stack | My | 10/21/2026 | Done | 100 |  |
| Write Hardware and Operating Environment | My | 10/21/2026 | Done | 100 |  |
| Write Process and Phase Gates | Thuận | 10/21/2026 | Done | 100 |  |
| Write Work Breakdown Structure (WBS) | Thuận | 10/21/2026 | Done | 100 |  |
| Write Estimation | Thuận | 10/21/2026 | Done | 100 |  |
| Draw Schedule | Phúc | 10/21/2026 | Done | 100 |  |
| Write Roles and Responsibilities | Phúc | 10/21/2026 | Done | 100 |  |
| Write Human Resources and Cost Estimate | Phúc | 10/21/2026 | Done | 100 |  |
| Write Risk Management | Sơn | 10/21/2026 | Done | 100 |  |
| Write Weekly status report & Next week planning | Sơn | 10/21/2026 | Done | 100 |  |

## Plan for Next Week

| WBS / task | Owner | Planned finish |
| --- | --- | --- |
| Write Functional Requirements (FR) & NFRs | Lê Phụng Sơn | 11/4/2026 |
| Define domain rules & acceptance criteria | Nguyễn Võ Nhật Thuận | 11/4/2026 |
| Draw Use Case Diagram | Dương Nguyên Nam | 11/4/2026 |
| Write Detailed Use Case Specifications | Nguyễn Võ Nhật Thuận | 11/4/2026 |
| Design Interactive Wireframes/Figma Mockups | Lai Phạm Như Phúc | 11/4/2026 |
| Build Requirements Traceability Matrix | Trần Hoàng Khánh My | 11/4/2026 |

## Issues and Risks

| ID | Description | Impact | Action | Owner | Due |
| --- | --- | --- | --- | --- | --- |

## Meeting Minutes

| Member | Present | Done since last meeting | Next | Blockers |
| --- | --- | --- | --- | --- |
| Nguyễn Võ Nhật Thuận | yes | Write Process and Phase Gates Write Work Breakdown Structure (WBS) Write Estimation | Define domain rules & acceptance criteria Write Detailed Use Case Specifications |  |
| Lê Phụng Sơn | yes | Fill Member Contribution Assessment Write Preliminary Problem Statement Write Risk Management Write Weekly status report & Next week planning | Write Functional Requirements (FR) & NFRs |  |
| Dương Nguyên Nam | yes | Write Product Position Statement Write Stakeholders and Users Write Scope and Key Features | Draw Use Case Diagram |  |
| Lai Phạm Như Phúc | yes | Draw Schedule Write Roles and Responsibilities Write Human Resources and Cost Estimate | Design Interactive Wireframes/Figma Mockups |  |
| Trần Hoàng Khánh My | yes | Write Preliminary Architecture Write Technology Stack Write Hardware and Operating Environment | Build Requirements Traceability Matrix |  |

## Metrics

| Metric | This week | Total |
| --- | --- | --- |
| Tasks completed | 16 | 19 |
| Commits | 15 | 18 |
| Pull requests merged / reviewed | 1 | 2 |
| Open defects (PA5) |  |  |